📄 Candidate Onboarding Automation Project – Kickoff Meeting Transcript
🗓 Date: April 5, 2025
⏱ Duration: 45 minutes
👥 Attendees:

- Sarah – Project Owner

- James – Project Manager

- Omar – Finance

- Priya – HR

- Ayesha – Technical Lead

- Kevin – QA Lead

James (Project Manager):
Alright team, thanks everyone for joining. This is our 45-minute kickoff for the Candidate Onboarding Automation Project. We’ve got a 30-day window to deliver something valuable, and I want to make sure we’re fully aligned from Day 1. Let's do a quick round of intros, even though we all know each other—it helps for clarity and setting roles.

Sarah (Project Owner):
Thanks, James. Hi everyone, I’m Sarah—I'll be acting as the project owner and business stakeholder. I’ll make sure this project solves the right problems and delivers something useful and usable for our HR and hiring teams.

Omar (Finance):
Hey folks, Omar here—I’m from the finance team. I’ll be helping monitor our AWS usage and cost projections, and I'll make sure we don’t blow past our budgets unintentionally.

Priya (HR):
Hello, I’m Priya. I work in HR and handle onboarding. I'm very excited about this project—we’re dealing with way too many manual steps, and I’ll make sure we get the right process improvements implemented.

Ayesha (Technical Lead):
Hey everyone, I’m Ayesha. I’ll lead the development side, including architecture, infrastructure setup in AWS, and backend logic. We’re aiming for a secure, scalable build.

Kevin (QA Lead):
Hi all, Kevin here—I’ll lead QA. I'll be designing test plans, ensuring end-to-end flows work as expected, and keeping our quality bar high.

James:
Let me lay down the broad goals. The idea is to automate onboarding for new hires, starting from after they accept the offer letter. We want to eliminate manual emails, simplify document collection, and set up system access triggers.

Sarah:
Yes—right now, onboarding feels like a scavenger hunt. HR sends emails manually, IT gets involved late, and new hires are often confused about next steps.

Priya:
Exactly. We send PDFs, wait for replies, store things in spreadsheets, and manually notify IT. There’s no real tracking unless someone chases.

James:
So Phase 1 will cover welcome emails, secure document uploads, progress tracking for HR, and reminders for candidates who haven’t completed onboarding. No SSO or HRMS integrations yet—we’ll build for that in future phases.

Ayesha:
Right. From the tech side:

- Backend: Java with Spring Boot

- Database: MySQL on Amazon RDS

- Infrastructure: EC2 instances, S3 for storage

- Email service: Amazon SES
We’ll use IAM for access control and encryption at rest for data protection.

Kevin:
Any frontend involved?

Ayesha:
Minimal. Two UIs: one internal for HR to track status and upload templates, and a candidate-facing portal to upload required documents.

James:
Let’s talk milestones. Here’s what I propose:

- April 8 – Finalize requirements

- April 10 – Approve architecture

- April 11 – Start development

- April 15 – QA setup and test data ready

- April 25 – UAT with HR

- May 5 – Go-live

Kevin:
Sounds good. We’ll build a test suite covering document upload, view logs, email notifications, failed scenarios, and permission errors.

Priya:
We’d like automated reminders every 2 days for incomplete onboarding.

Ayesha:
Understood. I’ll use scheduled jobs to scan for pending users and trigger SES emails automatically.

Sarah:
Can we track onboarding duration for each candidate?

James:
That’s a great metric. Ayesha, can we log timestamps?

Ayesha:
Absolutely—each action will be timestamped: email sent, document received, checklist completed, etc.

Omar:
Any initial AWS usage estimates?

Ayesha:
Very light. Mostly data storage in S3 and email traffic via SES. We’ll set lifecycle rules and use cost tracking.

Omar:
Perfect—I’ll configure AWS budget alerts to stay on top of things.

Kevin:
Also proposing performance benchmarks. Emails should be sent under 60 seconds post-trigger. We’ll also test for expired links, retries, large files, etc.

Sarah:
Let’s also ensure the tone in welcome/reminder emails is friendly—not robotic.

Priya:
I’ll help with email copy to keep it warm and engaging.

James:
Let’s talk risks:

- Ayesha: Email delivery issues—need to configure DKIM, SPF properly

- Kevin: Poor candidate experience due to upload errors

- Priya: Scope creep from HR

- Sarah: Low candidate engagement without mobile-friendly design

James:
Success criteria:

- 95% automation of onboarding steps

- <1 minute email trigger time

- 90% satisfaction in UAT feedback

- 40% reduction in onboarding duration

Everyone aligned?

All:
(Nods and verbal agreement)

James:
Action Items:

- I’ll finalize and circulate the full project plan today

- Ayesha to share architecture draft by Monday

- Kevin to start test suite planning

- Priya to confirm finalized HR onboarding checklist by April 7

- Omar to complete AWS alerts setup

Sarah:
This is fantastic. Love the clarity. Let’s reconvene for a mid-sprint check-in next week.

James:
Thanks everyone—great kickoff! Let’s make onboarding a smooth, automated experience.

[Meeting ended at 10:45 AM]